Initial Project Planning Template

| Date | 2 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS80891 |
| Project Name | Gemini Pro Financial Decoder: Transforming Complex Data into Actionable Insights |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The following table represents the product backlog and sprint-wise planning for the Gemini Pro Financial Decoder project.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Setup | USN-1 | As a user, I want a Streamlit-based interface to upload financial documents (PDF/CSV) easily. | 2 | High | All Team Members | 28 January 2026 | 31 January 2026 |
| Sprint-1 | File Validation | USN-2 | As a user, I want the system to validate uploaded file formats (PDF, CSV, XLSX). | 1 | High | All Team Members | 28 January 2026 | 31 January 2026 |
| Sprint-2 | AI Model Integration | USN-3 | As a user, I want the system to analyze financial data using the Gemini Pro model. | 3 | High | All Team Members | 02 February 2026 | 09 February 2026 |
| Sprint-2 | Prompt Engineering & Insight Structuring | USN-4 | As a user, I want the system to generate structured financial insights such as profit trends, risk indicators, and recommendations. | 2 | High | All Team Members | 02 February 2026 | 09 February 2026 |
| Sprint-3 | Output Dashboard | USN-5 | As a user, I want to view summarized financial insights clearly on a dashboard. | 2 | High | All Team Members | 12 February 2026 | 18 February 2026 |
| Sprint-3 | Deployment | USN-6 | As a user, I want the Financial Decoder application to be deployed and accessible through the browser. | 2 | Medium | All Team Members |  |  |